# Test Plan

Pro Data – Control Panel

Contents

Test Plan	1

1	Introduction	3

2	Scope of Work	3

2.1	Components and Functions to be Tested	3
2.2      Components and functions not to be tested	4

3	Resources	5

3.1	Key Project Resources	5

3.2	Test Team	5

3.3	Test Environment	6

3.4	Test tools	6

4	Test Documentation and Deliverables	7

5	Test Strategy	7

5.1	Entry Criteria	7

5.2	Test Methods	7

5.3	Test Types	8

# Introduction

This document describes the approach and methodologies used by the testing team to plan, organize and perform the testing on Pro-Data web application.

The document can be used as a master test plan for preliminary testing and regression testing for each iteration of the sprint based on the decomposed testing parts provided below.

QA process in the project is performed over four major test items:

Test Items:

- Pro-Data Control Panel - web application

# Scope of Work

## Components and Functions to be Tested

- Test Item: Pro-Data web application

***Note: Component refers to Pro-Data Control Panel module - Function refers to each Pro-Data module sub-page

| # ID | Component name | Function name | Test Suites link in QASE.io |
| --- | --- | --- | --- |
|  | Login | Login | Suite-3 |
|  |  | Forgot Password |  |
|  |  | Reset Password |  |
|  | Services -> Cloud Platform | Header |  |
|  |  | Cloud Platform Grid Table | Suite-1 |
|  |  | Virtual Servers |  |
|  |  | Load Balancer | Suite-16 |
|  |  | Networks | Suite-19 |
|  |  | Security Groups |  |
|  |  | Disks | Suite-17 |
|  |  | Backups | Suite-22 |
|  |  | Custom Templates | Suite-18 |
|  | Services -> Data Storage | Object Storage |  |
|  | Services -> Containers | Managed Kubernetes | Suite-15 |
|  | Account -> Profile | User Settings | Suite-23 |
|  |  | User Management | Suite-24 |
|  |  | Access Keys |  |
|  | Account -> Project | Project Management |  |
|  |  | Distribution of resources across projects |  |
|  | Account -> Statistics | Actions Log |  |
|  |  | Consumption | Suite-25 |
|  | Account -> Security | Change Password |  |
|  |  | 2FA |  |
|  | Account -> Notifications | Notification Settings |  |
|  |  | Notification List |  |

***Note: Not all components and functions are fully covered with test cases – some of them might be in test design step or have none of it yet.

- Test Item: Pro-Data web application – Test flows (i.e per user, location)

- Functions/pages in which only one location should perform at

- Functions/pages in which both locations should perform at

- Functions/pages in which users from one project should perform at

- Functions/pages in which users from multiple projects should perform at

- Functions/pages in which root user should perform at

- Functions/pages in which sub-user should perform at

- Functions/pages in which only in English should perform at

- Functions/pages in which only in Russian should perform at

## Components and Functions NOT to be Tested

| # ID | Component / Application / Device name | Function name | Reference |
| --- | --- | --- | --- |
| 1 | Server-side tasks | Virtual Servers | Virtual servers created for customers/test-users |

# Resources

## 3.1.  Key Project Resources

| # | Project Role | Name, e-mail |
| --- | --- | --- |
| 1 | Директор по технологиям | Sergey Melikov sergey.melikov@pro-data.tech |
| 2 | Руководитель направления разработки ПО | Sergey Tixomirov t.sergey@pro-data.tech |
| 3 | Java программист | Sherzod Safarov sherzod@pro-data.tech |
| 4 | Java программист | Shoxrux Tashpulatov shoxrux@pro-data.tech |
| 6 | Frontend программист | Farxod Kodirov farxod@pro-data.tech |
| 7 | Frontend программист | Dmitriy Yushkin d.yushkin93@yandex.com |
| 8 | QA Engineer (Tester) | Jamshid Askarov, jamshid.a@pro-data.tech |
| 9 | Technical Support team |  |

## Test Team

| # | Project Role | Name | Location | Responsibilities |
| --- | --- | --- | --- | --- |
| 1 | QA (Tester) | Jamshid Askarov | Uzbekistan\ Tashkent | Test process creation, Test Result Reporting, Test Plan/Test cases/Checklist Creation, Bug Reporting, Bug verification, Scrum events Participation, Requirement Analysis, Automating test process |

## Test Environment

| # | Role | Resource | Hardware configuration | Software configuration |
| --- | --- | --- | --- | --- |
| 1 | QA | Laptop (HP Probook) | 16GB RAM, 512 SSD, AMD Ryzen 5 GHz | Windows 11, Google Chrome, MS Edge, Mozilla Firefox |
| 2 |  | PC | 16GB RAM, i5 2.90 GHz | Windows 11, Google Chrome, MS Edge, Mozilla Firefox |
| 3 |  | iPhone 14 Pro Max | 128GB, 100% | iOS v17.2.1 |
| 4 |  | Galaxy Samsung tab | 128GB | Android v12.1 |

## Test tools

| 1 | my.pro-data.tech | For performing post-release and regression testing |
| --- | --- | --- |
| 2 | test-my.pro-data.tech | For performing pre-release and all other testing types |
| 3 | Wiki | For learning control panel features as KB |
| 4 | FAQ | For learning frequently asked questions |
| 5 | Bitrix | For bug reporting and QA-tasks |
| 6 | Qase | For test case creation |
| 7 | Confluence | For tracking release notes, CR documents |
| 8 | Yandex mail | For obtaining and installing apks |
| 9 | Telegram -> Разработка Pro-Data group | For communication with dev team |
| 10 | Telegram -> Pro-Data Customer Panel group | For communication about product with technical support team |
| 11 | Telegram -> QA. Автоматизация тестирования group | For communication about autotests |

# Test Documentation and Deliverables

| # | Title | Responsible role(s) | Frequency (delivery time) | Method of delivery |
| --- | --- | --- | --- | --- |
| 1 | Pro-Data Test Plan | QA Engineer (Tester) | Once, before the testing starts | Bitrix |
| 2 | Bug Report |  | Daily, during the sprint | Bitrix |
| 3 | Test Cases |  | Regularly, during the sprint | QASE.io |

# Test Strategy

The testing of the Pro-Data web application will follow both "black box" and “white box” techniques as most of the checks have been automated and can give corresponding testing results regularly after each release/build; though some of the high-level MAT and AT level checks as well as test scenarios are performed manually that relies solely on the requirements / specifications and test cases.

The testing of the Pro-Data Control Panel application not only includes testing functionalities of the web, but also will follow verifying Cloud system, Virtual Servers and other parts of related Cloud Computing features manually on all levels: component, system, integration, and acceptance. 

Both hardware and software-related checks of the device may be performed.

The testing of the Pro-Data web application should be performed at all test levels.

## Entry Criteria

In the event of any of the following occurrences, the Testing Team reserves the right to halt partial or full-testing activities on a given release that usually occurs during release week:

- It is impossible to successfully run the web application following the instructions.

- The application lacks the specified change(s).

- The newly claimed functionality does not work or works improperly.

- A severe problem has occurred that does not allow testing to continue.

- Development has not corrected the problem(s) that previously suspended testing.

- Auto tests started failing in massive numbers

## Test Methods

- Testing is the process of attempting to find discrepancies between the program and its functional specification / requirements. The goal is to make sure that all functions of the Pro-Data Control Panel web application work correctly.

- Manual functional testing – is considered as the main method of application testing.

- Automation testing – is considered as partial method of application testing (supports only automated test cases)

## Test Types

| Test Type Name | Short Description |
| --- | --- |
| Functional testing | Testing that verifies that the application functionality works correctly (the correct implementation of functional requirements) |
| Manual testing | Testing, where test cases are performed manually by a human being without the use of automation |
| Automation testing | Testing, where test cases are performed automatically by a test tool without the use of human interaction |
| Test cases-based testing | Testing is performed based on previously prepared test cases, test suites, and other documentation |
| Static testing | Testing without code execution |
| NFT testing | Testing new features of the application |
| Positive testing | Testing the application in a situation where all activities are carried out strictly as instructed, with no errors, deviations, incorrect data input, etc. |
| Negative testing | Testing the application in situations when whether operations (sometimes incorrect ones) performed, or data used may potentially lead to errors |
| Regression testing | Testing aimed at verifying the fact that previously working functionality has not been affected by errors caused by changes in the application or its environment |
| Re-testing (Verification testing) | Execution of test cases that have previously detected defects to confirm that the defect has been resolved |
| Module testing | Process that involves testing each unit of the modules or components to ensure they conform to the highest coding standards. |
| Integration testing | Testing the interaction between several parts of an application, i.e Web and Servers |
| Usability testing | Assessing whether the end-user can effectively utilize the product and their overall satisfaction with using the product. |
| GUI testing | Testing the software or system user interface by checking screens and controls like menus, buttons, icons, alignment, etc. |
| Performance testing | Involves activities about how well app is performed for users regarding without any delay and hangings while active use of it |
| Accessibility testing | Testing the application works for disabled people as well for common functions |
| Localization testing | Verify that the product has been adapted correctly and with high quality for usage in a specific language, i.e Ru and En |
| Compatibility testing | Testing the application across the different devices available required by the customer |
| Cross-browser testing | Testing the application across the browsers required by most of the customers (Chrome, Mozilla Firefox) |
| Cross-platform testing | Testing the application on different OS versions (Android, iOS) |
| Installability testing | Testing that app successfully creates cloud-related elements such as servers, machines and they are launched as expected |